Build order & 7-day timeline

| Day | Focus | Deliverable |
| --- | --- | --- |
| 1 | DB schema + Flask skeleton + Auth | Shop owner can sign up/log in, Postgres tables created, JWT working |
| 2 | Nomba integration (highest risk, do it early) | Virtual account creation on customer add, checkout link generation, transfers tested in sandbox |
| 3 | Credit recording flow + webhook receiver | Add customer, log credit purchase, webhook updates payment status live |
| 4 | AI scoring engine | Synthetic data generator + scikit-learn model + rule-based fallback, /score endpoint |
| 5 | Reminders (Twilio SMS) + polish backend | Automated reminder job (cron or manual trigger for demo), integrate checkout links into SMS |
| 6 | React frontend, full wiring | Dashboard, customer detail, add-credit modal, score badges, connect all APIs |
| 7 | Demo data seeding, bug fixes, deploy, pitch deck | Deployed on Railway/Render, seed script run, rehearse demo flow |